# ĐÂY LÀ ROADMAP HOÀN THÀNH DỰ ÁN TRONG 6 TUẦN CÒN LẠI.

Chào bạn, đây là lộ trình (roadmap) chi tiết được thiết kế riêng cho dự án E-commerce của bạn (sử dụng NestJS, Next.js, Prisma) để kịp tiến độ bàn giao vào ngày 10/05/2026.

Với khoảng thời gian 6 tuần, chúng ta sẽ tập trung dứt điểm các tính năng cốt lõi và đảm bảo tính ổn định cao nhất.

Tuần 1: Chốt hạ luồng Thanh toán & Xử lý IPN (Trọng tâm)

- Mục tiêu: Đảm bảo tiền về hệ thống và đơn hàng được cập nhật tự động.

- Công việc cụ thể:

  - Cài đặt ngrok/localtunnel để expose port backend ra internet.

  - Cập nhật vnp_ReturnUrl và quan trọng nhất là vnp_IpnUrl trong code và trên Dashboard VNPay Sandbox.

  - Viết Logic xử lý IPN trong NestJS: Kiểm tra chữ ký (vnp_SecureHash), kiểm tra số tiền (vnp_Amount), trạng thái đơn hàng trong DB để tránh xử lý trùng lặp.

  - Xử lý các trường hợp ngoại lệ (người dùng tắt trình duyệt khi đang thanh toán, lỗi mạng).

Tuần 2: Quản lý Đơn hàng & Kho hàng (Inventory)

- Mục tiêu: Đồng bộ hóa dữ liệu sau khi thanh toán thành công.

- Công việc cụ thể:

  - Viết logic trừ số lượng sản phẩm (stock) trong database bằng Prisma Transaction sau khi nhận IPN thành công.

  - Tích hợp BullMQ (như bạn đã tìm hiểu) để xử lý hàng đợi: Gửi email xác nhận đơn hàng, cập nhật báo cáo doanh thu mà không làm chậm request của khách.

  - Xây dựng UI cho trang "Lịch sử mua hàng" (My Orders) trên Next.js.

Tuần 3: Tích hợp Giao hàng (GHN) & Quản lý trạng thái

- Mục tiêu: Hoàn thiện luồng từ lúc đặt hàng đến lúc giao.

- Công việc cụ thể:

  - Tích hợp API Giao Hàng Nhanh (GHN): Tính phí ship tự động dựa trên địa chỉ, tạo vận đơn khi admin xác nhận đơn hàng.

  - Xây dựng hệ thống trạng thái đơn hàng (State Machine): Pending -> Paid -> Processing -> Shipping -> Delivered.

  - Lưu mã vận đơn (tracking_code) vào đơn hàng để khách hàng theo dõi.

Tuần 4: Bảo mật hệ thống & API Documentation

- Mục tiêu: Bảo vệ dữ liệu người dùng và chuẩn hóa API.

- Công việc cụ thể:

  - Sử dụng Swagger (như bạn dự định) để hoàn thiện tài liệu API, giúp việc kết nối Frontend - Backend chuẩn xác hơn.

  - Áp dụng JWT Strategy và Guards trong NestJS để bảo vệ các route nhạy cảm.

  - Validate dữ liệu đầu vào với class-validator và class-transformer để chặn các hành vi injection hoặc dữ liệu rác.

  - Ẩn các thông tin nhạy cảm trong response (như password, vnp_HashSecret).

Tuần 5: Kiểm thử (Testing) & Tối ưu hóa Database

- Mục tiêu: Tìm lỗi và tăng tốc hệ thống.

- Công việc cụ thể:

  - Database: Kiểm tra lại các bảng, tạo Index cho các cột hay dùng để search (như product_name, order_code) để tăng tốc query.

  - Unit Test: Viết test cho logic tính giá tiền và xử lý mã hash VNPay.

  - Integration Test: Test thử toàn bộ luồng từ Add to Cart -> Checkout -> VNPay -> IPN -> Update Stock.

  - Check lỗi memory leak nếu có khi sử dụng BullMQ.

Tuần 6: Triển khai (Deployment) & Fix Bug cuối cùng

- Mục tiêu: Đưa dự án lên môi trường thực tế (Production).

- Công việc cụ thể:

  - Triển khai Backend lên VPS/Docker và Frontend lên Vercel/Netlify.

  - Cấu hình SSL (HTTPS) cho domain (VNPay bắt buộc dùng HTTPS cho IPN trên production).

  - Thiết lập biến môi trường (Environment Variables) an toàn.

  - Dành 3 ngày cuối cùng để fix các bug nhỏ về giao diện và kiểm tra độ tương thích trên các trình duyệt khác nhau.

Lời khuyên cho bạn:

- Hãy ưu tiên hoàn thành Tuần 1 ngay lập tức vì đây là phần khó nhất và dễ phát sinh lỗi ngoài ý muốn.

- Mỗi ngày nên dành ít nhất 30 phút để cập nhật Swagger, tránh để dồn vào cuối tuần 4 sẽ rất mất thời gian.

Chúc dự án của bạn thành công tốt đẹp vào ngày 10/05!

# LỖI CÒN TỒN ĐỌNG TRONG LUỒNG THANH TOÁN VNPAY VÀ CẬP NHẬT DỮ LIỆU VÀO TRONG DB.

tôi đã fix xong lỗi server vnpay không gọi được đến my server bằng cách public server của tôi trên localhost ra internet bằng ngrok và tôi đã thực hiện được luồng thanh toán thành công trên vnpay và cập nhật thành công database của mk.

Đây là luồng gọi các api của tôi

Bước 1 gọi đến @ApiOperation({

summary: 'Create a new address for order',

description:

'Creates a new shipping address that will be used for order fulfillment. This endpoint validates the address with GHN (Giao Hàng Nhanh) shipping service to ensure deliverability. The address is saved to the database and cross-validated against the GHN shipping system to ensure it can be delivered.',

})

@ApiResponse({

status: 201,

description:

'Address created successfully and validated with shipping provider. Returns both the database address record and the validated GHN province, district, and ward information with their IDs.',

type: CreateAddressForOrderResponseDto,

})

@ApiResponse({

status: 400,

description:

'Bad Request - Invalid request body, missing required fields, or the address could not be validated in the GHN system. Check that all required fields (street, ward, district, province, zipCode, country) are provided and valid.',

})

@ApiResponse({

status: 404,

description:

'Not Found - The provided province, district, or ward was not found in the GHN shipping system database. Verify that spelling matches Vietnamese location names in the GHN system.',

})

@ApiInternalServerErrorResponse({

description:

'Internal Server Error - Failed to create address in database or communicate with GHN service',

})

@ApiBody({

description:

'Address creation data with location details (street, ward, district, province) and optional user association',

type: CreateAddressDto,

examples: {

example1: {

summary: 'User address creation',

value: {

userId: 1,

street: '123 Hồ Xuân Hương Street',

ward: 'Đông Hòa',

district: 'Dĩ An',

province: 'Bình Dương',

zipCode: '75000',

country: 'Vietnam',

},

},

},

})

@ApiBearerAuth()

@UseGuards(RolesGuard)

@Roles('ADMIN', 'USER', 'OPERATOR')

@Post('/order-address')

async createNewAddressForOrder(@Body() createAddressDto: CreateAddressDto) {

return await this.addressService.createNewAddressForOrder(createAddressDto);

}

/**

* Creates a new address for order with GHN shipping validation.

*

* This method performs the following operations:

* 1. Initializes GHN (Giao Hàng Nhanh) shipping service with environment configuration

* 2. Retrieves all provinces from GHN system

* 3. Filters and matches the customer's province against GHN provinces

* 4. Iterates through matching provinces to find matching district

* 5. For matched district, retrieves and matches customer's ward

* 6. Creates address record in database with customer data

* 7. Validates complete address information exists in GHN system

* 8. Returns response containing both database address and GHN validated location data

*

* @param {CreateAddressDto} createAddressDto - The address data containing:

*   - userId (optional): User ID if address belongs to a user

*   - street: Street address

*   - ward: Ward/commune name (must match GHN system)

*   - district: District/town name (must match GHN system)

*   - province: Province name (must match GHN system)

*   - zipCode: Postal/zip code

*   - country: Country name

*   - createdAt (optional): Creation timestamp

*   - updatedAt (optional): Update timestamp

*

* @returns {Promise<createNewAddressForOrderResponseDto>} Response object containing:

*   - databaseAddress: The newly created Address record from database with:

*     - id: Auto-generated address ID

*     - userId, street, ward, district, province, zipCode, country

*     - createdAt, updatedAt: Timestamp information

*   - toProvince: GHN Province object with:

*     - ProvinceID, ProvinceName, Code, RegionID, NameExtension

*     - Status, IsEnable, and other GHN metadata

*   - toDistrict: GHN District object with:

*     - DistrictID, DistrictName, ProvinceID, PickType, DeliverType

*     - CanUpdateCOD, SupportType, and other GHN shipping metadata

*   - toWard: GHN Ward object with:

*     - WardCode, WardName, DistrictID, PickType, DeliverType

*     - CanUpdateCOD, SupportType, and other GHN shipping metadata

*

* @throws {NotFoundException} If:

*   - Provided province is not found in GHN system

*   - Provided district is not found in matched provinces

*   - Provided ward is not found in matched districts

*   - Complete address information cannot be matched in GHN system

*

* @throws {BadRequestException} If address creation in database fails

*

* @remarks

* - Requires GHN_TOKEN, GHN_SHOP1_ID, GHN_HOST, GHN_TRACKING_HOST environment variables

* - Uses fuzzy matching via NameExtension arrays (supports Vietnamese location aliases)

* - Location names must match GHN system names (Vietnamese characters supported)

* - Validates both database persistence and GHN shipping service availability

* - Critical for order fulfillment as it obtains GHN IDs needed for shipment creation

* - GHN validation ensures address is deliverable via Giao Hàng Nhanh service

* - All three location levels (province, district, ward) must be found for success

* - Supports test mode via GHN_TEST_MODE environment variable

*/

async createNewAddressForOrder(

createAddressDto: CreateAddressDto,

): Promise<createNewAddressForOrderResponseDto> {

try {

// Initialize GHN with environment configuration

const ghnConfig = {

token: process.env.GHN_TOKEN!, // GHN API authentication token

shopId: Number(process.env.GHN_SHOP1_ID!), // Shop ID registered with GHN

host: process.env.GHN_HOST!, // GHN API host URL

trackingHost: process.env.GHN_TRACKING_HOST!, // GHN tracking service host

testMode: process.env.GHN_TEST_MODE === 'true', // Enable test mode to use sandbox environment

};

const ghn = new Ghn(ghnConfig);

// Retrieve all available provinces from GHN system

const GHNProvinces = await ghn.address.getProvinces();

// Filter provinces matching customer's input using fuzzy matching via NameExtension

const candidateProvince = GHNProvinces.filter(

(p) =>

Array.isArray(p.NameExtension) &&

p.IsEnable === 1 &&

p.Status === 1 &&

p.NameExtension.some((name) =>

name?.includes(createAddressDto.province),

),

);

if (!candidateProvince || candidateProvince.length === 0) {

this.logger.log(

`Province ${createAddressDto.province} not found in GHN system`,

);

throw new NotFoundException(

`Province ${createAddressDto.province} not found in GHN system`,

);

}

let toProvince: GhnProvince | undefined;

let toDistrict: GhnDistrict | undefined;

let toWard: GhnWard | undefined;

// Iterate through candidate provinces to find matching district and ward

for (const province of candidateProvince) {

// Retrieve all districts within this province from GHN system

const districtsOfToProvince = await ghn.address.getDistricts(

province.ProvinceID,

);

if (!districtsOfToProvince || districtsOfToProvince.length === 0) {

// No districts found in this province, try next candidate

continue;

}

// Find district matching customer's input using fuzzy matching

toDistrict = districtsOfToProvince.find(

(d) =>

Array.isArray(d.NameExtension) &&

d.IsEnable === 1 &&

d.Status === 1 &&

d.NameExtension.some((name) =>

name?.includes(createAddressDto.district),

),

);

if (!toDistrict) {

// District not found in this province, try next candidate province

continue;

}

// Retrieve all wards/communes within this district from GHN system

const wardsOfToDistrict = await ghn.address.getWards(

toDistrict.DistrictID,

);

if (!wardsOfToDistrict || wardsOfToDistrict.length === 0) {

// No wards found in this district, try next candidate province

continue;

}

// Find ward matching customer's input using fuzzy matching

toWard = wardsOfToDistrict.find(

(w) =>

Array.isArray(w.NameExtension) &&

w.IsEnable === 1 &&

w.Status === 1 &&

w.NameExtension.some((name) =>

name?.includes(createAddressDto.ward),

),

);

if (!toWard) {

// Ward not found in this district, try next candidate province

continue;

}

// Complete address hierarchy found, exit search loop

toProvince = province;

break;

}

// Validate that all three location levels were successfully matched

if (!toProvince || !toDistrict || !toWard) {

this.logger.log(

`Could not find complete address information for province: ${createAddressDto.province}, district: ${createAddressDto.district}, ward: ${createAddressDto.ward} in GHN system`,

);

throw new NotFoundException(

`Could not find complete address information for province: ${createAddressDto.province}, district: ${createAddressDto.district}, ward: ${createAddressDto.ward} in GHN system`,

);

}

// Create new address record in database

const address = await this.prismaService.address.create({

data: { ...createAddressDto },

});

this.logger.log(`Address created in database with ID: ${address.id}`);

// Construct response with database address and validated GHN location data

const result: createNewAddressForOrderResponseDto = {

orderAddressInDb: address,

orderAddressInGHN: {

toProvince: toProvince,

toDistrict: toDistrict,

toWard: toWard,

},

};

this.logger.log(

`Successfully created new address for order with ID: ${address.id} and matched GHN address - Province: ${toProvince.ProvinceName}, District: ${toDistrict.DistrictName}, Ward: ${toWard.WardName}`,

);

return result;

} catch (error) {

this.logger.error('Failed to create address for order: ', error);

throw new BadRequestException('Failed to create address for order');

}

}

để lấy được thông tin địa chỉ người gửi.

Bước 2 gọi đến api @ApiExtraModels(

PreviewFeeAndDiscountAndPriceForOrderDto,

SecondCreateOrderItemsDto,

CreateAddressForOrderResponseDto,

PackageDetailDto,

PackageItemDetailDto,

PackageItemDetailForGHNCreateNewOrderRequestDto,

GHNShopDetailDto,

GetServiceResponseDto,

CalculateExpectedDeliveryTimeResponseDto,

PreviewPackageDetailWithChecksumDto,

)

@ApiOperation({

summary:

'Preview package pricing, voucher discounts, GHN shipping fee, and checksum before creating an order',

description:

'Builds package data from order items and validated address data, applies item-level vouchers (priority: variant > product > category), selects the best user voucher for package-level discount, calculates GHN shipping service/fee/ETA, and returns a package payload plus checksum information for later order creation validation.',

})

@ApiBody({

description:

'Input for checkout preview. orderItems contains productVariantId and quantity per item. createNewAddressForOrderResponseDto must be the validated response from createNewAddressForOrder and is used to determine destination district/ward for GHN fee and ETA calculation.',

type: PreviewFeeAndDiscountAndPriceForOrderDto,

})

@ApiResponse({

status: 200,

description:

'Preview calculated successfully. Returns a map keyed by ghnShopId. Each value contains checksumInformation (checksumIdInDB, checksumData) and PackageDetail (items, applied vouchers, subtotal, package-level discount, total price, GHN service, shipping fee, origin/destination codes, and expected delivery time).',

schema: {

type: 'object',

additionalProperties: {

$ref: getSchemaPath(PreviewPackageDetailWithChecksumDto),

},

description:

'Map keyed by GHN shop ID for checkout preview package payload used by create-order',

},

})

@ApiResponse({

status: 400,

description:

'Bad Request - Invalid preview input or business validation failed, such as empty order items, invalid address payload, missing userId in address payload, out-of-stock variant, or GHN fee/ETA calculation failure.',

})

@ApiResponse({

status: 404,

description:

'Not Found - User not found, product variant not found, shop origin location cannot be resolved in GHN, or no GHN shipping service is available for the selected origin/destination route.',

})

@ApiBearerAuth()

@UseGuards(RolesGuard)

@Roles('ADMIN', 'OPERATOR', 'USER')

@HttpCode(200)

@Post(

'/preview-shipping-fee-detail-and-discount-detail-and-price-detail-for-order',

)

async previewFeeAndDiscountAndPriceForOrder(

@Body()

previewFeeAndDiscountAndPriceForOrderDto: PreviewFeeAndDiscountAndPriceForOrderDto,

) {

return await this.shipmentsService.previewFeeAndDiscountAndPriceForOrder(

previewFeeAndDiscountAndPriceForOrderDto.orderItems,

previewFeeAndDiscountAndPriceForOrderDto.createNewAddressForOrderResponseDto,

);

}

/**

* Previews package-level pricing, discounts, and GHN shipping information for order creation.

*

* This method performs the following operations:

* 1. Validates order items and destination address input

* 2. Loads user, product variants, and eligible vouchers from database

* 3. Builds package items and computes item-level discounts

* 4. Applies the best user voucher at package level

* 5. Retrieves GHN route metadata (origin/destination, service, fee, ETA)

* 6. Calculates final package total and attaches GHN-related fields

* 7. Generates and stores a checksum record for integrity verification in create-order flow

*

* @param {SecondCreateOrderItemsDto[]} orderItems - List of order items to be grouped and priced

* @param {createNewAddressForOrderResponseDto} createNewAddressForOrderResponseDto - Validated address payload containing DB and GHN destination info

*

* @returns {Promise<PackagesForShipping>} Package map keyed by GHN shop ID, including:

*   - Package items and GHN item payload

*   - Subtotal, voucher discount, shipping fee, and final total

*   - Selected shipping service and expected delivery time

*   - Checksum data and checksum record ID for later order creation

*

* @throws {BadRequestException} If input is invalid, stock is insufficient, or preview generation fails

* @throws {NotFoundException} If user, product variants, route metadata, or shipping service cannot be resolved

* @throws {InternalServerErrorException} If checksum configuration is missing or checksum persistence fails

*

* @remarks

* - This is a preview endpoint and does not create an order or reserve stock

* - Item-level voucher and package-level user voucher are applied in non-stacking fashion

* - Checksum output must be returned unchanged by client when calling create-order

* - Checksum records are temporary and expected to expire by configured TTL

*/

async previewFeeAndDiscountAndPriceForOrder(

orderItems: SecondCreateOrderItemsDto[],

createNewAddressForOrderResponseDto: createNewAddressForOrderResponseDto,

): Promise<PackagesForShipping> {

try {

// hàm này chỉ nhận danh sách các order items và phải trả về package

// package đã được gán thông tin phí vận chuyển GHN,

// dịch vụ vận chuyển GHN, thời gian dự kiến giao hàng,

// và các thông tin cần thiết khác để tạo đơn hàng trên GHN.

// các giá trị liên quan đến giá của của từng item, của cả package đã được tính ở đây.

// các voucher cho từng item và cho cả package cũng được áp dụng ở đây

// và phản ánh vào giá của từng item và tổng giá của package.

// Validate input: orderItems must not be empty

if (!orderItems || orderItems.length === 0) {

this.logger.error(

'Order items list is empty. Cannot preview shipping fee without order items.',

);

throw new BadRequestException(

'Order items list cannot be empty for shipping fee preview',

);

}

if (

!createNewAddressForOrderResponseDto ||

!createNewAddressForOrderResponseDto.orderAddressInGHN ||

!createNewAddressForOrderResponseDto.orderAddressInDb

) {

this.logger.error(

'Invalid address information provided for shipping fee preview.',

);

throw new BadRequestException(

'Invalid address information provided for shipping fee preview.',

);

}

if (!createNewAddressForOrderResponseDto.orderAddressInDb.userId) {

this.logger.error(

'User Id information must be provided for shipping fee preview.',

);

throw new BadRequestException(

'User Id information must be provided for shipping fee preview.',

);

}

// init ghn config

const ghnConfig = {

token: process.env.GHN_TOKEN!,

shopId: Number(process.env.GHN_SHOP1_ID!),

host: process.env.GHN_HOST!,

trackingHost: process.env.GHN_TRACKING_HOST!,

testMode: process.env.GHN_TEST_MODE === 'true',

};

const ghn = new Ghn(ghnConfig);

const ghnShops = new GHNShops(ghnConfig);

// Phần 1: xử lý việc tạo gói hàng từ danh sách các order items ở đây.

const packages: PackagesForShipping = {};

const orderDate = new Date();

let productVariants: ProductVariantWithAllRelatedVouchers[] = [];

let userVouchers: UserVoucherDetailInformation[] = [];

const userExists = await this.prismaService.user.count({

where: {

id: createNewAddressForOrderResponseDto.orderAddressInDb.userId,

},

});

if (!userExists) {

this.logger.error(

'User information not found for the provided user ID.',

);

throw new NotFoundException('User information not found.');

}

userVouchers = await this.prismaService.userVouchers.findMany({

where: {

userId: createNewAddressForOrderResponseDto.orderAddressInDb.userId,

voucherStatus: VoucherStatus.SAVED,

voucher: {

isActive: true,

validFrom: { lte: orderDate },

validTo: { gte: orderDate },

OR: [{ usageLimit: null }, { usageLimit: { gt: 0 } }],

},

},

include: {

voucher: true,

},

});

userVouchers = userVouchers.filter((uv) =>

isVoucherWithinUsageLimit(uv.voucher),

);

// Initialize checksum for the package,

// can be calculated later based on package contents and GHN requirements

packages[ghnConfig.shopId] = {

checksumInformation: {

checksumIdInDB: BigInt(0),

checksumData: '',

},

PackageDetail: {

packageItems: [] as PackageItemDetail[],

packageItemsForGHNCreateNewOrderRequest:

[] as PackageItemDetailForGHNCreateNewOrderRequest[],

userVoucher: null,

subTotalPriceForPackage: 0,

specialUserDiscountAmountForPackage: 0,

totalPriceForPackage: 0,

totalWeight: 0, // in grams

totalHeight: 0, // in cm

maxLength: 0, // in cm

maxWidth: 0, // in cm

ghnShopId: 0,

ghnShopDetail: {} as GHNShopDetail,

ghnProvinceName: '',

ghnDistrictName: '',

ghnWardName: '',

shippingService: {} as GetServiceResponse,

shippingFee: 0, // in VND

expectedDeliveryTime: {} as CalculateExpectedDeliveryTimeResponse,

from_province_id: 0,

from_district_id: 0,

from_ward_code: '',

to_province_id: 0,

to_district_id: 0,

to_ward_code: '',

to_user_id: BigInt(0),

},

};

const productVariantIdList = orderItems.map((item) =>

BigInt(item.productVariantId),

);

// Prisma cannot compare two columns (timesUsed < usageLimit) in a WHERE clause.

// Strategy: fetch vouchers that are active + within date + (unlimited OR has a limit);

// then post-filter to discard vouchers whose timesUsed has reached usageLimit.

const voucherWhereFilter: Prisma.VouchersWhereInput = {

isActive: true,

validFrom: { lte: orderDate },

validTo: { gte: orderDate },

OR: [

{ usageLimit: null }, // unlimited vouchers

{ usageLimit: { gt: 0 } }, // limited vouchers (timesUsed check done below)

],

};

productVariants = await this.prismaService.productVariants.findMany({

where: { id: { in: productVariantIdList } },

include: {

voucher: { where: voucherWhereFilter },

product: {

include: {

voucher: { where: voucherWhereFilter },

category: {

include: {

voucher: { where: voucherWhereFilter },

},

},

},

},

},

});

productVariants = productVariants.map((pv) => ({

...pv,

voucher: isVoucherWithinUsageLimit(pv.voucher) ? pv.voucher : null,

product: {

...pv.product,

voucher: isVoucherWithinUsageLimit(pv.product.voucher)

? pv.product.voucher

: null,

category: pv.product.category

? {

...pv.product.category,

voucher: isVoucherWithinUsageLimit(pv.product.category.voucher)

? pv.product.category.voucher

: null,

}

: null,

},

}));

if (!productVariants || productVariants.length === 0) {

this.logger.error(

'Product variants not found for the provided productVariant IDs.',

);

throw new NotFoundException(

'Product variants not found for the provided productVariant IDs.',

);

}

// Create a Map for O(1) lookup by ID

const productVariantMap = new Map(

productVariants.map((pv) => [pv.id.toString(), pv]),

);

for (const item of orderItems) {

const productVariant = productVariantMap.get(

item.productVariantId.toString(),

);

// check order items is stock or out of stock

// if order items are out of stock, throw error

if (!productVariant) {

this.logger.error(

`Product variant with ID ${item.productVariantId} not found!`,

);

throw new NotFoundException(

`Product variant with ID ${item.productVariantId} not found!`,

);

}

if (productVariant.stock < item.quantity) {

this.logger.error(

`Product variant with ID ${item.productVariantId} is out of stock! Available stock: ${productVariant.stock}, Requested quantity: ${item.quantity}`,

);

throw new BadRequestException(

`Product variant with ID ${item.productVariantId} is out of stock! Available stock: ${productVariant.stock}, Requested quantity: ${item.quantity}`,

);

}

// add calculate discount for each order item here

let appliedVoucher: Vouchers | null = null;

let appliedDiscountValue = 0;

let appliedDiscountType: DiscountType = DiscountType.FIXED_AMOUNT;

let appliedDiscountDescription = 'No discount applied';

let totalDiscountValue = 0;

if (productVariant.voucher) {

appliedVoucher = productVariant.voucher;

} else if (productVariant.product.voucher) {

appliedVoucher = productVariant.product.voucher;

} else if (productVariant.product.category?.voucher) {

appliedVoucher = productVariant.product.category?.voucher;

}

if (appliedVoucher) {

appliedDiscountValue = appliedVoucher.discountValue;

appliedDiscountType = appliedVoucher.discountType;

if (appliedVoucher.description) {

appliedDiscountDescription = appliedVoucher.description;

}

if (appliedDiscountType === DiscountType.FIXED_AMOUNT) {

totalDiscountValue = appliedDiscountValue * item.quantity;

} else if (appliedDiscountType === DiscountType.PERCENTAGE) {

totalDiscountValue =

(productVariant.price * item.quantity * appliedDiscountValue) /

100;

}

}

// add order item to corresponding package

const itemDetail: PackageItemDetail = {

productVariantId: item.productVariantId,

quantity: item.quantity,

unitPrice: productVariant.price,

appliedVoucher: appliedVoucher,

discountDescription: appliedDiscountDescription,

discountType: appliedDiscountType,

discountValue: appliedDiscountValue,

totalDiscountAmount: totalDiscountValue,

subTotalPrice: productVariant.price * item.quantity,

totalPrice: Math.max(

0,

productVariant.price * item.quantity - totalDiscountValue,

),

currencyUnit: productVariant.currencyUnit,

productVariantName: productVariant.variantName,

productVariantSize: productVariant.variantSize,

productVariantColor: productVariant.variantColor,

productVariantSKU: productVariant.stockKeepingUnit,

};

const itemDetailForGHNCreateNewOrderRequest: PackageItemDetailForGHNCreateNewOrderRequest =

{

name: itemDetail.productVariantName,

code: itemDetail.productVariantSKU,

quantity: itemDetail.quantity,

price: itemDetail.totalPrice,

length: productVariant.variantLength,

width: productVariant.variantWidth,

height: productVariant.variantHeight,

weight: productVariant.variantWeight,

category: {

level1: productVariant.product.category?.name || 'Unknown',

},

};

packages[

ghnConfig.shopId

].PackageDetail.packageItemsForGHNCreateNewOrderRequest.push(

itemDetailForGHNCreateNewOrderRequest,

);

packages[ghnConfig.shopId].PackageDetail.packageItems.push(itemDetail);

packages[ghnConfig.shopId].PackageDetail.totalWeight +=

item.quantity * productVariant.variantWeight;

packages[ghnConfig.shopId].PackageDetail.totalHeight +=

item.quantity * productVariant.variantHeight;

packages[ghnConfig.shopId].PackageDetail.maxLength = Math.max(

packages[ghnConfig.shopId].PackageDetail.maxLength,

productVariant.variantLength,

);

packages[ghnConfig.shopId].PackageDetail.maxWidth = Math.max(

packages[ghnConfig.shopId].PackageDetail.maxWidth,

productVariant.variantWidth,

);

}

// Apply best user voucher at order level (non-stacking with item-level vouchers).

// Base amount for this voucher is subtotal after item-level discounts.

const packageSubTotal = packages[

ghnConfig.shopId

].PackageDetail.packageItems.reduce(

(sum, item) => sum + item.totalPrice,

0,

);

let bestUserVoucher: UserVoucherDetailInformation | null = null;

let bestDiscountAmount = 0;

for (const userVoucher of userVouchers) {

const candidateDiscount = Math.min(

packageSubTotal,

calculateDiscountAmount(userVoucher.voucher, packageSubTotal),

);

if (candidateDiscount > bestDiscountAmount) {

bestDiscountAmount = candidateDiscount;

bestUserVoucher = userVoucher;

}

}

packages[ghnConfig.shopId].PackageDetail.userVoucher = bestUserVoucher;

packages[ghnConfig.shopId].PackageDetail.subTotalPriceForPackage =

packageSubTotal;

packages[

ghnConfig.shopId

].PackageDetail.specialUserDiscountAmountForPackage = bestDiscountAmount;

this.logger.log(`Successfully grouped order items into packages.`);

// Phần 2: Code từ đây trở xuống là code xử lý thông tin về phí vận chuyển GHN,

// dịch vụ vận chuyển GHN,

// và thời gian dự kiến giao hàng.

// và trả về package đã được gán đầy đủ thông tin về vận chuyển GHN.

// define the dimensions and weight for the package to be shipped

const totalWeightForOnePackage =

packages[ghnConfig.shopId].PackageDetail.totalWeight;

const totalHeightForOnePackage =

packages[ghnConfig.shopId].PackageDetail.totalHeight;

const maxLengthForOnePackage =

packages[ghnConfig.shopId].PackageDetail.maxLength;

const maxWidthForOnePackage =

packages[ghnConfig.shopId].PackageDetail.maxWidth;

// define the destination address for the shipment using the provided GHN district, and ward information from the address creation response

const toProvince: GhnProvince =

createNewAddressForOrderResponseDto.orderAddressInGHN.toProvince;

const toDistrict: GhnDistrict =

createNewAddressForOrderResponseDto.orderAddressInGHN.toDistrict;

const toWard: GhnWard =

createNewAddressForOrderResponseDto.orderAddressInGHN.toWard;

// Lấy ra thông tin chi chi tiết ghn shop office từ ghnShopId

const ghnShopList = await ghnShops.getShopList();

const ghnShopInfo = ghnShops.getShopInfo(ghnConfig.shopId, ghnShopList);

// define the shop's address information in ghn system using the shop office's GHN province, district, and ward information

// Retrieve all available provinces from GHN system

const GHNProvinces = await ghn.address.getProvinces();

const fromProvince = GHNProvinces.find(

(p) => p.ProvinceID == Number(process.env.GHN_SHOP1_PROVINCE_ID!),

);

if (!fromProvince) {

this.logger.error(

`Province with ID ${process.env.GHN_SHOP1_PROVINCE_ID} not found for shop office with GHN shop ID ${ghnConfig.shopId}`,

);

throw new NotFoundException(

`Province with ID ${process.env.GHN_SHOP1_PROVINCE_ID} not found for shop office with GHN shop ID ${ghnConfig.shopId}`,

);

}

const districtsOfFromProvince = await ghn.address.getDistricts(

fromProvince.ProvinceID,

);

if (!districtsOfFromProvince || districtsOfFromProvince.length === 0) {

this.logger.error(

`Districts not found for province with ID ${process.env.GHN_SHOP1_PROVINCE_ID}`,

);

throw new NotFoundException(

`Districts not found for province with ID ${process.env.GHN_SHOP1_PROVINCE_ID}`,

);

}

const fromDistrict = districtsOfFromProvince.find(

(d) => d.DistrictID == Number(ghnShopInfo.district_id),

);

if (!fromDistrict) {

this.logger.error(

`District with ID ${ghnShopInfo.district_id} not found for shop office with GHN shop ID ${ghnConfig.shopId}`,

);

throw new NotFoundException(

`District with ID ${ghnShopInfo.district_id} not found for shop office with GHN shop ID ${ghnConfig.shopId}`,

);

}

const wardsOfFromDistrict = await ghn.address.getWards(

fromDistrict.DistrictID,

);

if (!wardsOfFromDistrict || wardsOfFromDistrict.length === 0) {

this.logger.error(

`Wards not found for district with ID ${ghnShopInfo.district_id}`,

);

throw new NotFoundException(

`Wards not found for district with ID ${ghnShopInfo.district_id}`,

);

}

const fromWard = wardsOfFromDistrict.find(

(w) => w.WardCode == ghnShopInfo.ward_code,

);

if (!fromWard) {

this.logger.error(

`Ward with code ${ghnShopInfo.ward_code} not found for shop office with GHN shop ID ${ghnConfig.shopId}`,

);

throw new NotFoundException(

`Ward with code ${ghnShopInfo.ward_code} not found for shop office with GHN shop ID ${ghnConfig.shopId}`,

);

}

// Lấy dịch vụ vận chuyển đầu tiên trong danh sách dịch vụ có sẵn (hard code)

const serviceList = await ghn.calculateFee.getServiceList(

fromDistrict.DistrictID,

toDistrict.DistrictID,

);

if (!serviceList || serviceList.length === 0) {

this.logger.error(

`No shipping service available from district ${fromDistrict.DistrictID} to district ${toDistrict.DistrictID}`,

);

throw new NotFoundException(

`No shipping service available for route from district ${fromDistrict.DistrictID} to district ${toDistrict.DistrictID}. Destination may not be serviceable.`,

);

}

const service = serviceList[0];

this.logger.log(

`Found service: ${service.short_name}. From district ${fromDistrict.DistrictID} to district ${toDistrict.DistrictID}`,

);

// Tính phí vận chuyển

const fee = await ghn.calculateFee.calculateShippingFee({

to_district_id: toDistrict.DistrictID,

to_ward_code: toWard.WardCode,

service_type_id: service.service_type_id,

from_district_id: fromDistrict.DistrictID,

from_ward_code: fromWard.WardCode,

// Thông tin sản phẩm cần vận chuyển

// Sau đây chỉ là thông tin mẫu, bạn cần thay đổi thông tin sản phẩm cần vận chuyển

height: totalHeightForOnePackage,

weight: totalWeightForOnePackage,

length: maxLengthForOnePackage,

width: maxWidthForOnePackage,

});

// tính thời gian dự kiến giao hàng

const expectedDeliveryTime =

await ghn.order.calculateExpectedDeliveryTime({

service_id: service.service_id,

to_district_id: toDistrict.DistrictID,

to_ward_code: toWard.WardCode,

from_district_id: fromDistrict.DistrictID,

from_ward_code: fromWard.WardCode,

});

packages[ghnConfig.shopId].PackageDetail.ghnShopId = Number(

ghnConfig.shopId,

);

packages[ghnConfig.shopId].PackageDetail.ghnShopDetail = ghnShopInfo;

packages[ghnConfig.shopId].PackageDetail.ghnProvinceName =

fromProvince.ProvinceName;

packages[ghnConfig.shopId].PackageDetail.ghnDistrictName =

fromDistrict.DistrictName;

packages[ghnConfig.shopId].PackageDetail.ghnWardName = fromWard.WardName;

packages[ghnConfig.shopId].PackageDetail.shippingFee = fee.total;

packages[ghnConfig.shopId].PackageDetail.shippingService = service;

packages[ghnConfig.shopId].PackageDetail.from_province_id =

fromProvince.ProvinceID;

packages[ghnConfig.shopId].PackageDetail.from_district_id =

fromDistrict.DistrictID;

packages[ghnConfig.shopId].PackageDetail.from_ward_code =

fromWard.WardCode;

packages[ghnConfig.shopId].PackageDetail.to_province_id =

toProvince.ProvinceID;

packages[ghnConfig.shopId].PackageDetail.to_district_id =

toDistrict.DistrictID;

packages[ghnConfig.shopId].PackageDetail.to_ward_code = toWard.WardCode;

packages[ghnConfig.shopId].PackageDetail.expectedDeliveryTime =

expectedDeliveryTime;

packages[ghnConfig.shopId].PackageDetail.totalPriceForPackage =

packageSubTotal + fee.total - bestDiscountAmount;

packages[ghnConfig.shopId].PackageDetail.to_user_id = BigInt(

createNewAddressForOrderResponseDto.orderAddressInDb.userId,

);

// Phần 3: Tạo checksum cho package dựa trên thông tin của package và yêu cầu của GHN.

// Checksum này sẽ được sử dụng khi tạo đơn hàng và gọi api lên GHN để đảm bảo tính toàn vẹn của dữ liệu.

// the user phải gửi lại nguyên vẹn package khi tạo order

// server chỉ kiểm tra tính toàn vẹn của package

// thông qua checksum mà không cần phải lo lắng về việc package bị thay đổi thông tin gì bên phía client

// (vì nếu có thay đổi thì checksum sẽ không khớp và order creation sẽ thất bại)

// Tất cả là vì hàm này quá lớn và mất thời gian để tính toàn bộ thông tin của package,

// nên mình muốn tránh việc phải tính đi tính lại nhiều lần (vừa preview fee, vừa tạo order)

// check sum sẽ được lưu xuống một bảng tạm trong database để dùng cho việc tạo order sau này,

// và sẽ có cơ chế tự động xóa sau một khoảng thời gian nhất định để tránh rác database

const secretKeyForCreateChecksum = process.env.PACKAGE_CHECKSUM_SECRET;

if (!secretKeyForCreateChecksum) {

this.logger.error(

'Secret key for creating package checksum is not defined in environment variables.',

);

throw new InternalServerErrorException(

'Server configuration error: missing secret key for creating package checksum.',

);

}

const payloadForCreateChecksum = packages[ghnConfig.shopId].PackageDetail;

const checksumData = createPackageChecksum(

payloadForCreateChecksum,

secretKeyForCreateChecksum,

);

packages[ghnConfig.shopId].checksumInformation.checksumData =

checksumData;

// set checksum to expire in n minutes

const expiredTimeForChecksum = new Date();

expiredTimeForChecksum.setMinutes(

expiredTimeForChecksum.getMinutes() +

Number(process.env.TIME_EXPIRE_CHECKSUM_IN_MINUTES!),

);

const checksumRecord = await this.prismaService.packageChecksums.create({

data: {

userId: BigInt(

createNewAddressForOrderResponseDto.orderAddressInDb.userId,

),

checksumData: checksumData,

ghnShopId: ghnConfig.shopId,

expiredAt: expiredTimeForChecksum,

isUsed: false,

},

});

if (!checksumRecord) {

this.logger.error(

'Failed to create checksum record in database for package.',

);

throw new InternalServerErrorException(

'Failed to create checksum record for package. Please try again.',

);

}

packages[ghnConfig.shopId].checksumInformation.checksumIdInDB = BigInt(

checksumRecord.id,

);

this.logger.log('Previewed shipping fee for packages successfully');

return packages;

} catch (error) {

this.logger.error('Error previewing shipping fee for packages', error);

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException(

'Failed to preview shipping fee for packages',

);

}

}

để tính trước các chi phí và số tiền phải trả cho đơn hàng

Bước 3 gọi đến api @ApiOperation({ summary: 'Create a new order' })

@ApiResponse({

status: 201,

description:

'Order created successfully with full information including items, payments, and shipments',

type: OrderFullInformationEntity,

})

@ApiResponse({

status: 400,

description:

'Bad Request - validation failed, checksum verification failed, insufficient stock, or order creation failed.',

})

@ApiResponse({

status: 404,

description:

'Not Found - user, shipping address, product variant, or related entity not found.',

})

@ApiResponse({

status: 500,

description:

'Internal Server Error - missing server configuration or unexpected error during order creation.',

})

@ApiBearerAuth()

@UseGuards(RolesGuard)

@Roles('ADMIN', 'USER', 'OPERATOR')

@ApiBody({

description:

'Order creation data with items, shipping address, and payment method information',

type: CreateOrderDto,

})

@Post()

async create(@Body() createOrderDto: CreateOrderDto) {

return await this.ordersService.create(createOrderDto);

}

/**

* Creates a new order with full checkout processing and GHN shipment synchronization.

*

* This method performs the following operations:

* 1. Validates package checksum, address integrity, and user consistency

* 2. Validates stock and applies item-level and user-level voucher updates

* 3. Creates order, order items, payment, shipment, and shipment items in a transaction

* 4. Creates the shipping order on GHN after transaction commit

* 5. Updates shipment tracking fields from GHN response

* 6. Returns the created order with full related information

*

* @param {CreateOrderDto} createOrderDto - Checkout payload containing package, pricing, voucher, and shipping address data

*

* @returns {Promise<OrdersWithFullInformation>} The created order including address, items, payments, shipments, and formatted media fields

*

* @throws {BadRequestException} If validation fails, stock/voucher updates fail, GHN creation fails, or order creation flow fails

* @throws {NotFoundException} If user, address, or related entities required for order creation are not found

* @throws {InternalServerErrorException} If checksum secret configuration is missing

*

* @remarks

* - The flow currently supports one package per order

* - Package checksum is revalidated both before and during transaction for anti-tampering and concurrency safety

* - GHN cancellation is attempted as compensation when post-transaction GHN-linked steps fail

*/

async create(

createOrderDto: CreateOrderDto,

): Promise<OrdersWithFullInformation> {

try {

const startTime = Date.now();

const ghnShopId = process.env.GHN_SHOP1_ID!;

// check packages in createOrderDto is not empty

if (!createOrderDto.packages) {

this.logger.error('No packages provided in create order request');

throw new BadRequestException(

'No packages provided in create order request',

);

}

// check checksum of package in createOrderDto with checksum in database to make sure that package information is not tampered by client

const secretKeyForCreateChecksum = process.env.PACKAGE_CHECKSUM_SECRET;

if (!secretKeyForCreateChecksum) {

this.logger.error(

'Secret key for creating package checksum is not defined in environment variables.',

);

throw new InternalServerErrorException(

'Server configuration error: missing secret key for creating package checksum.',

);

}

const payloadForCreateChecksum =

createOrderDto.packages[ghnShopId].PackageDetail;

const checksumDataAtRealtimeCreateNewOrder = createPackageChecksum(

payloadForCreateChecksum,

secretKeyForCreateChecksum,

);

const checksumFromDatabase =

await this.prismaService.packageChecksums.findFirst({

where: {

id: BigInt(

createOrderDto.packages[ghnShopId].checksumInformation

.checksumIdInDB,

),

userId: BigInt(createOrderDto.userId),

checksumData:

createOrderDto.packages[ghnShopId].checksumInformation

.checksumData,

isUsed: false,

expiredAt: { gt: new Date() },

},

});

if (

!checksumFromDatabase ||

checksumFromDatabase.checksumData !==

checksumDataAtRealtimeCreateNewOrder

) {

this.logger.error(

`Checksum verification failed for package with GHN shop ID ${ghnShopId}. Possible data tampering detected.`,

);

throw new BadRequestException(

`Checksum verification failed for package with GHN shop ID ${ghnShopId}. Possible data tampering detected.`,

);

}

// check again user address with address in database

// to make sure that address information is not tampered by client

if (!createOrderDto.shippingAddress) {

this.logger.error(

'Shipping address is required for creating an order.',

);

throw new BadRequestException(

'Shipping address is required for creating an order.',

);

}

if (

createOrderDto.userId !==

createOrderDto.shippingAddress.orderAddressInDb.userId ||

createOrderDto.userId !==

createOrderDto.packages[ghnShopId].PackageDetail.to_user_id ||

createOrderDto.shippingAddress.orderAddressInDb.userId !==

createOrderDto.packages[ghnShopId].PackageDetail.to_user_id

) {

this.logger.error(

'User ID does not match between address, package, user of this create order request.',

);

throw new BadRequestException(

'User ID does not match between address, package, user of this create order request.',

);

}

const addressFromDatabase = await this.prismaService.address.findUnique({

where: {

id: BigInt(createOrderDto.shippingAddress.orderAddressInDb.id),

userId: BigInt(createOrderDto.userId),

},

});

if (!addressFromDatabase) {

this.logger.error('Invalid shipping address provided.');

throw new BadRequestException('Invalid shipping address provided.');

}

// check again orderAddressInGHN to make sure that address information is not tampered by client

if (

createOrderDto.shippingAddress.orderAddressInGHN.toProvince

.ProvinceID !==

createOrderDto.packages[ghnShopId].PackageDetail.to_province_id ||

createOrderDto.shippingAddress.orderAddressInGHN.toDistrict

.DistrictID !==

createOrderDto.packages[ghnShopId].PackageDetail.to_district_id ||

createOrderDto.shippingAddress.orderAddressInGHN.toWard.WardCode !==

createOrderDto.packages[ghnShopId].PackageDetail.to_ward_code

) {

this.logger.error(

'Address information in GHN does not match the package details.',

);

throw new BadRequestException(

'Address information in GHN does not match the package details.',

);

}

// only once package in packages for now, we will support multiple packages in one order in the future

const ghnShopIdList: bigint[] = [];

for (const ghnShopId in createOrderDto.packages) {

ghnShopIdList.push(BigInt(ghnShopId));

}

if (ghnShopIdList.length > 1) {

this.logger.error(

'Now, one package is supported. Please check again pass only one package}',

);

throw new BadRequestException(

'Now, one package is supported. Please check again pass only one package}',

);

}

const processByStaffDefault = null;

const orderDateDefault = new Date();

let ghnOrderCode: string = '';

const ghnConfig = {

token: process.env.GHN_TOKEN!,

shopId: Number(ghnShopId),

host: process.env.GHN_HOST!,

trackingHost: process.env.GHN_TRACKING_HOST!,

testMode: process.env.GHN_TEST_MODE === 'true',

};

const ghn = new Ghn(ghnConfig);

const orderStatusDefault: OrderStatus =

createOrderDto.paymentMethod === PaymentMethod.COD

? OrderStatus.PAYMENT_CONFIRMED

: OrderStatus.PAYMENT_PROCESSING;

const paymentStatusDefault: PaymentStatus = PaymentStatus.PENDING;

const shipmentStatusDefault: ShipmentStatus = ShipmentStatus.PENDING;

const orderItems: PackageItemDetail[] = [];

const orderItemIdMap = new Map<string, OrderItems>();

const appliedUserVoucher: UserVoucherDetailInformation | null =

createOrderDto.packages[ghnShopId].PackageDetail.userVoucher;

const appliedVouchersOnOrderItemsList: Vouchers[] = [];

const appliedVouchersOnOrderItemsMap = new Map<string, number>();

const shippingFee =

createOrderDto.packages[ghnShopId].PackageDetail.shippingFee;

const subTotal =

createOrderDto.packages[ghnShopId].PackageDetail

.subTotalPriceForPackage;

const discount =

createOrderDto.packages[ghnShopId].PackageDetail

.specialUserDiscountAmountForPackage;

const totalAmount =

createOrderDto.packages[ghnShopId].PackageDetail.totalPriceForPackage;

orderItems.push(

...createOrderDto.packages[ghnShopId].PackageDetail.packageItems,

);

orderItems.sort(

(a, b) => Number(a.productVariantId) - Number(b.productVariantId),

);

for (const item of orderItems) {

if (item.appliedVoucher) {

appliedVouchersOnOrderItemsList.push(item.appliedVoucher);

}

}

appliedVouchersOnOrderItemsList.sort(

(a, b) => Number(a.id) - Number(b.id),

);

appliedVouchersOnOrderItemsList.forEach((voucher) => {

const count: number =

appliedVouchersOnOrderItemsMap.get(voucher.id.toString()) || 0;

appliedVouchersOnOrderItemsMap.set(voucher.id.toString(), count + 1);

});

// check duplicate product variant id in packages

for (let i = 0; i < orderItems.length - 1; i++) {

for (let j = i + 1; j < orderItems.length; j++) {

if (

orderItems[i].productVariantId === orderItems[j].productVariantId

) {

this.logger.error(

`Duplicate product variant found in order items: ${orderItems[i].productVariantId}`,

);

throw new BadRequestException(

`Duplicate product variant found in order items: ${orderItems[i].productVariantId}`,

);

}

}

}

// get user order information for creating order and creating order on GHN

const userFromDB = await this.prismaService.user.findUnique({

where: {

id: BigInt(createOrderDto.userId),

},

});

if (!userFromDB) {

this.logger.error(`User with ID ${createOrderDto.userId} not found!`);

throw new NotFoundException(

`User with ID ${createOrderDto.userId} not found!`,

);

}

try {

this.logger.log(

'Starting order creation transaction for user with ID ' +

createOrderDto.userId,

);

const newOrderWithFullInformation: OrdersWithFullInformation =

await this.prismaService.$transaction(async (tx) => {

// check again checksum information for this package to make sure

// that package information is not tampered by client during the transaction

// because the concurrency issue may happen

// when multiple create order request with the same package checksum at the same time,

// we need to check checksum information again in transaction

// to make sure that only one of the request can create order successfully,

// the other requests will fail

// because checksum record will be updated to used after first request create order successfully

try {

const checksumFromDatabase = await tx.packageChecksums.update({

where: {

id: BigInt(

createOrderDto.packages[ghnShopId].checksumInformation

.checksumIdInDB,

),

userId: BigInt(createOrderDto.userId),

checksumData:

createOrderDto.packages[ghnShopId].checksumInformation

.checksumData,

isUsed: false,

expiredAt: { gt: orderDateDefault },

},

data: {

isUsed: true,

},

});

if (

!checksumFromDatabase ||

checksumFromDatabase.checksumData !==

checksumDataAtRealtimeCreateNewOrder

) {

this.logger.error(

`Checksum verification failed for package with GHN shop ID ${ghnShopId}. Possible data tampering detected.`,

);

throw new BadRequestException(

`Checksum verification failed for package with GHN shop ID ${ghnShopId}. Possible data tampering detected.`,

);

}

} catch (error) {

this.logger.error(

`Error occurred while verifying checksum for package with GHN shop ID ${ghnShopId}:`,

error,

);

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException(

`Error occurred while verifying checksum for package with GHN shop ID ${ghnShopId}: ${error}`,

);

}

// check stock for each item in orderItems

// and after that update product and product variant stock quantity

for (const item of orderItems) {

try {

// reduce stock quantity for product variant

const updateProductVariant = await tx.productVariants.update({

where: {

id: BigInt(item.productVariantId),

stock: { gte: item.quantity },

},

include: {

product: {

select: {

id: true,

},

},

},

data: {

stock: {

decrement: item.quantity,

},

},

});

if (!updateProductVariant) {

this.logger.error(

`Failed to update product variant with ID ${item.productVariantId}`,

);

throw new BadRequestException(

`Failed to update product variant with ID ${item.productVariantId}`,

);

}

// reduce stock quantity for product

const updateProduct = await tx.products.update({

where: {

id: updateProductVariant.product.id,

stock: { gte: item.quantity },

},

data: {

stock: {

decrement: item.quantity,

},

},

});

if (!updateProduct) {

this.logger.error(

`Failed to update product with ID ${updateProductVariant.product.id}`,

);

throw new BadRequestException(

`Failed to update product with ID ${updateProductVariant.product.id}`,

);

}

} catch (error) {

this.logger.error(

`Error occurred while updating product or product variant:`,

error,

);

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException(

`Error occurred while updating product or product variant: ${error}`,

);

}

}

// update voucher quantity in database

// when creating order if order has voucher

// to do: update voucher on item-level (appliedVouchersOnOrderItemsList)

for (const [

voucherId,

decrementAmount,

] of appliedVouchersOnOrderItemsMap) {

try {

const updateVoucher = await tx.vouchers.updateMany({

where: {

id: Number(voucherId),

isActive: true,

isOverUsageLimit: false,

validFrom: { lte: orderDateDefault },

validTo: { gte: orderDateDefault },

OR: [

{ usageLimit: null }, // Trường hợp không giới hạn

{

usageLimit: {

gt:

Number(tx.vouchers.fields.timesUsed) +

Number(decrementAmount), // Giới hạn phải lớn hơn số lần dùng cho đơn hàng sắp đặt. Nếu không đủ thì báo lỗi để tạo lại đơn hàng.

},

},

],

},

data: {

timesUsed: {

increment: decrementAmount,

},

},

});

if (updateVoucher.count === 0) {

this.logger.error(

`Failed to update voucher with ID ${voucherId}. It may be inactive, over usage limit for this order.`,

);

throw new BadRequestException(

`Failed to update voucher with ID ${voucherId}. It may be inactive, over usage limit for this order.`,

);

}

} catch (error) {

this.logger.error(

`Error occurred while updating voucher with ID ${voucherId}: ${error}`,

);

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException(

`Failed to update voucher with ID ${voucherId}. It may be inactive, over usage limit for this order.`,

);

}

}

// to do: update user voucher on order-level (appliedUserVoucher)

if (appliedUserVoucher) {

try {

await tx.userVouchers.update({

where: {

id: appliedUserVoucher.id,

voucherStatus: VoucherStatus.SAVED,

voucher: {

isActive: true,

isOverUsageLimit: false,

validFrom: { lte: orderDateDefault },

validTo: { gte: orderDateDefault },

OR: [

{ usageLimit: null }, // Trường hợp không giới hạn

{

usageLimit: {

gt: tx.vouchers.fields.timesUsed, // Giới hạn phải lớn hơn số lần đã dùng

},

},

],

},

},

data: {

useVoucherAt: orderDateDefault,

voucherStatus: VoucherStatus.USED,

voucher: {

update: {

where: {

id: appliedUserVoucher.voucherId,

},

data: {

timesUsed: {

increment: 1,

},

},

},

},

},

include: {

voucher: true,

},

});

} catch (error) {

this.logger.error(

`Error occurred while updating user voucher: ${error}`,

);

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException(

`Failed to update user voucher: ${error}`,

);

}

}

// create new order

const newOrder = await tx.orders.create({

data: {

userId: createOrderDto.userId,

shippingAddressId:

createOrderDto.shippingAddress.orderAddressInDb.id,

processByStaffId: processByStaffDefault,

orderDate: orderDateDefault,

status: orderStatusDefault,

subTotal: subTotal,

shippingFee: shippingFee,

discount: discount,

totalAmount: totalAmount,

description: createOrderDto.description,

},

});

if (!newOrder) {

this.logger.error(

`Failed to create order for user with ID ${createOrderDto.userId}`,

);

throw new BadRequestException(

`Failed to create order for user with ID ${createOrderDto.userId}`,

);

}

// please create order items after creating order

for (const item of orderItems) {

const newOrderItem = await tx.orderItems.create({

data: {

orderId: newOrder.id,

productVariantId: BigInt(item.productVariantId),

quantity: item.quantity,

unitPrice: item.unitPrice,

totalPrice: item.totalPrice,

discountValue: item.totalDiscountAmount,

},

});

if (!newOrderItem) {

this.logger.log(

`Failed to create order item for product variant with ID ${item.productVariantId}`,

);

throw new BadRequestException(

`Failed to create order item for product variant with ID ${item.productVariantId}`,

);

}

orderItemIdMap.set(

item.productVariantId.toString(),

newOrderItem,

);

}

// this is default payment information

// and this is only one payment record for one order.

// when payment is paid by vnpay,

// you can update this transaction id with vnpay transaction id

// you can update payment status to Paid

// you need create new shipment and shipment items after payment is successful

const newPayment = await tx.payments.create({

data: {

orderId: newOrder.id,

transactionId: `${Date.now()}-${newOrder.id}-${createOrderDto.userId}-${Math.floor(

Math.random() * 10000000,

)}`,

paymentMethod: createOrderDto.paymentMethod,

amount: newOrder.totalAmount,

status: paymentStatusDefault,

},

});

if (!newPayment) {

this.logger.error(

`Failed to create payment for order with ID ${newOrder.id}`,

);

throw new BadRequestException(

`Failed to create payment for order with ID ${newOrder.id}`,

);

}

// create shipment record in database

const newShipment = await tx.shipments.create({

data: {

orderId: newOrder.id,

processByStaffId: processByStaffDefault,

ghnOrderCode: null, // to update after create order on GHN successfully

estimatedDelivery: dayjs().add(2, 'days').toDate(), // default estimated delivery time is 2 days, to update after create order on GHN successfully

estimatedShipDate: dayjs().add(1, 'days').toDate(), // default estimated ship date is 1 day, to update after create order on GHN successfully

carrier: createOrderDto.carrier,

trackingNumber: `${Date.now()}-${newOrder.id}-${createOrderDto.userId}-${Math.floor(

Math.random() * 10000000,

)}`, // default tracking number, to update after create order on GHN successfully

status: shipmentStatusDefault,

description: newOrder.description ? newOrder.description : '',

},

});

if (!newShipment) {

this.logger.log(

`Failed to create shipment for order with ID ${newOrder.id}`,

);

throw new BadRequestException(

`Failed to create shipment for order with ID ${newOrder.id}`,

);

}

// create shipment items record in database

for (const item of createOrderDto.packages[ghnShopId].PackageDetail

.packageItems) {

const orderItemId = orderItemIdMap.get(

item.productVariantId.toString(),

)?.id;

if (!orderItemId) {

this.logger.error(

`Failed to find order item ID for product variant with ID ${item.productVariantId}`,

);

throw new BadRequestException(

`Failed to find order item ID for product variant with ID ${item.productVariantId}`,

);

}

const newShipmentItem = await tx.shipmentItems.create({

data: {

shipmentId: newShipment.id,

orderItemId: orderItemId,

},

});

if (!newShipmentItem) {

this.logger.error(

`Failed to create shipment item for order item with product variant ID ${item.productVariantId}`,

);

throw new BadRequestException(

`Failed to create shipment item for order item with product variant ID ${item.productVariantId}`,

);

}

}

// Phần này là gọi ra ghn order api để tạo đơn vận chuyển trên GHN

// sau khi đã tạo xong đơn hàng và các bản ghi liên quan trong database

// tạo ghn order api ở trong transaction để đảm bảo tính toàn vẹn dữ liệu,

// nếu tạo đơn trên GHN thất bại thì transaction sẽ bị rollback

// và đơn hàng sẽ không được tạo trong database

// về trường hợp nếu đã có đơn hàng được tạo trên GHN

// nhưng cập nhật mã đơn GHN vào bản ghi shipment trong database thất bại,

// thì sẽ có việc hủy đơn hàng trên ghn ở phần catch

// của cụm try catch bao quanh transaction

// để đảm bảo không có đơn hàng nào bị tạo trên GHN mà không có mã đơn GHN trong database cả

this.logger.log(

'Attempting to create order on GHN with order ID ' + newOrder.id,

);

let contentForGhnOrder = '';

for (const item of createOrderDto.packages[ghnShopId].PackageDetail

.packageItems) {

contentForGhnOrder += `${item.productVariantName} - SKU: ${item.productVariantSKU} - Size: ${item.productVariantSize} - Color: ${item.productVariantColor} - Quantity: ${item.quantity} - Unit Price: ${item.unitPrice} ${item.currencyUnit}\n`;

}

let totalAmountForGHNOrder = newOrder.totalAmount;

// default (COD payment method) -> total amount for ghn shipment is the total amount of the order.

// if the order has any non-COD payment method, set total amount for GHN shipment to 0 to avoid collect money from customer when delivery

if (createOrderDto.paymentMethod === PaymentMethod.VNPAY) {

totalAmountForGHNOrder = 0;

} else if (createOrderDto.paymentMethod === PaymentMethod.COD) {

totalAmountForGHNOrder = newOrder.totalAmount;

}

const ghnCreateNewOrderRequest = await ghn.order.createOrder({

from_address:

createOrderDto.packages[ghnShopId].PackageDetail.ghnShopDetail

.address,

from_name:

createOrderDto.packages[ghnShopId].PackageDetail.ghnShopDetail

.name,

from_phone:

createOrderDto.packages[ghnShopId].PackageDetail.ghnShopDetail

.phone,

from_province_name:

createOrderDto.packages[ghnShopId].PackageDetail

.ghnProvinceName,

from_district_name:

createOrderDto.packages[ghnShopId].PackageDetail

.ghnDistrictName,

from_ward_name:

createOrderDto.packages[ghnShopId].PackageDetail.ghnWardName,

payment_type_id: 2, // 1: seller pay, 2: buyer pay

note: newOrder.description ? newOrder.description : undefined,

required_note:

'KHONGCHOXEMHANG' /**Note shipping order.Allowed values: CHOTHUHANG, CHOXEMHANGKHONGTHU, KHONGCHOXEMHANG. CHOTHUHANG mean Buyer can request to see and trial goods. CHOXEMHANGKHONGTHU mean Buyer can see goods but not allow to trial goods. KHONGCHOXEMHANG mean Buyer not allow to see goods */,

return_phone:

createOrderDto.packages[ghnShopId].PackageDetail.ghnShopDetail

.phone,

return_address:

createOrderDto.packages[ghnShopId].PackageDetail.ghnShopDetail

.address,

return_district_id:

createOrderDto.packages[ghnShopId].PackageDetail

.from_district_id,

return_ward_code:

createOrderDto.packages[ghnShopId].PackageDetail.from_ward_code,

client_order_code: null,

to_name: userFromDB.firstName + ' ' + userFromDB.lastName,

to_phone: createOrderDto.phone,

to_address:

createOrderDto.shippingAddress.orderAddressInDb.street +

' ' +

createOrderDto.shippingAddress.orderAddressInDb.ward +

' ' +

createOrderDto.shippingAddress.orderAddressInDb.district +

' ' +

createOrderDto.shippingAddress.orderAddressInDb.province +

' ' +

createOrderDto.shippingAddress.orderAddressInDb.country,

to_ward_code:

createOrderDto.packages[ghnShopId].PackageDetail.to_ward_code,

to_district_id:

createOrderDto.packages[ghnShopId].PackageDetail.to_district_id,

cod_amount: totalAmountForGHNOrder,

content: contentForGhnOrder,

weight:

createOrderDto.packages[ghnShopId].PackageDetail.totalWeight,

length:

createOrderDto.packages[ghnShopId].PackageDetail.maxLength,

width: createOrderDto.packages[ghnShopId].PackageDetail.maxWidth,

height:

createOrderDto.packages[ghnShopId].PackageDetail.totalHeight,

pick_station_id: undefined,

insurance_value:

newOrder.totalAmount < 5000000 ? newOrder.totalAmount : 5000000,

service_id:

createOrderDto.packages[ghnShopId].PackageDetail.shippingService

.service_id,

service_type_id:

createOrderDto.packages[ghnShopId].PackageDetail.shippingService

.service_type_id,

coupon: null,

pick_shift: undefined,

items:

createOrderDto.packages[ghnShopId].PackageDetail

.packageItemsForGHNCreateNewOrderRequest,

});

if (!ghnCreateNewOrderRequest) {

this.logger.error(

`Failed to create order on GHN for shop office with GHN shop ID ${ghnShopId}`,

);

throw new BadRequestException(

`Failed to create order on GHN for shop office with GHN shop ID ${ghnShopId}`,

);

}

this.logger.log(

`Successfully created order on GHN with GHN order code ${ghnCreateNewOrderRequest.order_code} for shop office with GHN shop ID ${ghnShopId}`,

);

ghnOrderCode = ghnCreateNewOrderRequest.order_code;

// update ghn order code and estimated delivery date for shipment record in database

// shipment record is must be one record for one order because we only support one package for one order now

this.logger.log(

'Attempting to update shipment record in database with GHN order code and estimated delivery date for order with ID ' +

newOrder.id,

);

const updatedShipment = await tx.shipments.update({

where: {

id: newShipment.id, // shipment record is must be one record for one order because we only support one package for one order now

},

data: {

ghnOrderCode: ghnCreateNewOrderRequest.order_code,

estimatedDelivery:

ghnCreateNewOrderRequest.expected_delivery_time,

trackingNumber: ghnCreateNewOrderRequest.order_code,

},

});

if (!updatedShipment) {

this.logger.error(

`Failed to update shipment with GHN order code for order with ID ${newOrder.id}`,

);

throw new BadRequestException(

`Failed to update shipment with GHN order code for order with ID ${newOrder.id}`,

);

}

this.logger.log(

'Successfully updated shipment record in database with GHN order code for order with ID ' +

newOrder.id,

);

this.logger.log(

`Successfully created order, order items, payment, shipment, shipment items and ghn shipment for order with ID ${newOrder.id}`,

);

const newOrderWithFullInformation: OrdersWithFullInformation | null =

await tx.orders.findFirst({

where: { id: newOrder.id },

include: OrdersWithFullInformationInclude,

});

if (!newOrderWithFullInformation) {

this.logger.error(

`Failed to retrieve order with ID ${newOrder.id} after creation`,

);

throw new BadRequestException(

`Failed to retrieve order with ID ${newOrder.id} after creation`,

);

}

return newOrderWithFullInformation;

});

this.logger.log(

`Order creation transaction completed in ${

(Date.now() - startTime) / 1000

} seconds for user with ID ${createOrderDto.userId}`,

);

// return order information with full information after creating order successfully

const returnOrderWithFullInformation =

formatMediaFieldWithLoggingForOrders(

[newOrderWithFullInformation],

(url: string) => this.awsService.buildPublicMediaUrl(url),

this.logger,

)[0];

const endTime = Date.now();

this.logger.log(

`Order created with ID: ${returnOrderWithFullInformation.id}`,

);

this.logger.log(

`Time for creating order with ID ${returnOrderWithFullInformation.id}: ${endTime - startTime} ms`,

);

return returnOrderWithFullInformation;

} catch (error) {

this.logger.error(

'Error occurred during order creation transaction: ',

error,

);

if (ghnOrderCode) {

// please create api to cancel order on GHN

// when create order on GHN successfully

// but failed in create order transaction

// to avoid having orphan order on GHN without order in our database

this.logger.log(

`Attempting to cancel GHN order with order code ${ghnOrderCode} due to failure in order creation transaction`,

);

const cancelOrder = await ghn.order.cancelOrder({

orderCodes: [ghnOrderCode],

});

if (!cancelOrder) {

this.logger.error(

`Failed to cancel GHN order with order code ${ghnOrderCode} after order creation transaction failed`,

);

}

this.logger.log(

`Successfully cancelled GHN order with order code ${ghnOrderCode} after order creation transaction failed`,

);

}

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException('Failed to create order');

}

} catch (error) {

this.logger.error('Failed to create order: ', error);

// Re-throw known HTTP exceptions (e.g. NotFoundException) without wrapping them

if (error instanceof HttpException) throw error;

throw new BadRequestException('Failed to create order');

}

}

để tạo được order và ghi thông tin order vào các bảng trong db và gọi ghn api để tạo đơn hàng trên ghn system.

Sau đó bước 4: Gọi api @ApiOperation({ summary: 'Build VNPay payment URL' })

@ApiResponse({

status: 200,

description: 'Built VNPay payment URL successfully',

schema: {

type: 'string',

example:

'https://sandbox.vnpayment.vn/paymentv2/vpcpay.html?vnp_Amount=15000000&vnp_TxnRef=ORDER_12345&vnp_SecureHash=...',

},

})

@ApiResponse({ status: 400, description: 'Bad Request.' })

@ApiResponse({ status: 404, description: 'Not Found.' })

@ApiBearerAuth()

@UseGuards(RolesGuard)

@Roles('ADMIN', 'OPERATOR', 'USER')

@ApiBody({

description:

'VNPay payment URL payload with BuildPaymentUrl data and optional BuildPaymentUrlOptions',

type: CreateVNPayPaymentUrlDto,

})

@Post('/vnpay-payment-url')

buildVNPayPaymentUrl(

@Body() createVNPayPaymentUrlDto: CreateVNPayPaymentUrlDto,

) {

return this.paymentsService.buildVNPayPaymentUrl(createVNPayPaymentUrlDto);

}

/**

* Builds a VNPay checkout URL from payment request payload.

*

* This method performs the following operations:

* 1. Receives VNPay build URL DTO with request data and options

* 2. Casts DTO payload into VNPay SDK compatible types

* 3. Calls VNPay SDK to generate signed payment URL

* 4. Logs the generated URL and returns it

*

* @param {CreateVNPayPaymentUrlDto} createVNPayPaymentUrlDto - VNPay URL build payload:

*   - data: Payment request fields (amount, txnRef, order info, return URL, etc.)

*   - options: Build options for hashing/logger behavior

*

* @returns {string} VNPay payment URL for redirecting customer to checkout

*

* @throws {BadRequestException} If payment URL generation fails

*

* @remarks

* - URL is signed by VNPay SDK to ensure integrity

* - Caller should redirect client immediately after URL is generated

*/

buildVNPayPaymentUrl(

createVNPayPaymentUrlDto: CreateVNPayPaymentUrlDto,

): string {

try {

this.logger.log(

'Building VNPAY payment URL with data: ',

JSON.stringify(createVNPayPaymentUrlDto),

);

const { data, options } = createVNPayPaymentUrlDto;

// Cast to compatible types for vnpay library

const result = this.vnpayService.buildPaymentUrl(

data as BuildPaymentUrl,

options as BuildPaymentUrlOptions,

);

this.logger.log('Generated VNPAY payment URL: ', JSON.stringify(result));

return result;

} catch (error) {

this.logger.error('Failed to build VNPAY payment URL: ', error);

throw new BadRequestException('Failed to build VNPAY payment URL');

}

}

để build được link thanh toán và chuyển hướng người dùng sang trang thanh toán. Người dùng sẽ thanh toán trên trang do vnpay quản lý app tôi không xử lý việc này.

Bước 5: Khi vnpay trả về thì phải xác nhận lại return url

@ApiOperation({ summary: 'Verify VNPay return URL after payment' })

@ApiResponse({

status: 200,

description: 'VNPay return URL verified successfully',

type: VNPayVerifyReturnUrlResponseDto,

})

@ApiResponse({

status: 400,

description: 'Bad Request or Invalid signature.',

})

@ApiBody({

description: 'VNPay return URL data with query parameters from callback',

type: VerifyVNPayReturnUrlDto,

})

@ApiBearerAuth()

@UseGuards(RolesGuard)

@Roles('ADMIN', 'OPERATOR', 'USER')

@Post('/check-vnpay-return')

async verifyVNPayReturnUrl(

@Body() verifyVNPayReturnUrlDto: VerifyVNPayReturnUrlDto,

) {

return await this.paymentsService.verifyVNPayReturnUrl(

verifyVNPayReturnUrlDto,

);

}

/**

* Verifies VNPay return URL data after customer is redirected back.

*

* This method performs the following operations:

* 1. Receives return query payload and verify options

* 2. Calls VNPay SDK to verify signature and response data

* 3. Logs verification input and output

* 4. Returns verification result for caller-side handling

*

* @param {VerifyVNPayReturnUrlDto} verifyVNPayReturnUrlDto - Return URL verification payload:

*   - data: Query params returned by VNPay

*   - options: Verify options (hash validation, logger, etc.)

*

* @returns {Promise<VerifyReturnUrl>} VNPay return verification result

*

* @throws {BadRequestException} If verification process fails

*

* @remarks

* - This method verifies return URL authenticity but does not persist order/payment state

* - Payment finalization should rely on IPN processing for authoritative updates

*/

async verifyVNPayReturnUrl(

verifyVNPayReturnUrlDto: VerifyVNPayReturnUrlDto,

): Promise<VerifyReturnUrl> {

try {

this.logger.log(

'Verifying VNPAY return URL with data: ',

JSON.stringify(verifyVNPayReturnUrlDto),

);

const { data, options } = verifyVNPayReturnUrlDto;

const result = await this.vnpayService.verifyReturnUrl(

data as ReturnQueryFromVNPay,

options as VerifyReturnUrlOptions,

);

this.logger.log('Verified VNPAY return URL: ', JSON.stringify(result));

return result;

} catch (error) {

this.logger.error('Failed to verify VNPAY return URL: ', error);

throw new BadRequestException('Failed to verify VNPAY return URL');

}

}

Đồng thời vnpay cũng gọi ipn call đến server của tôi để tự động cập nhật database

@ApiOperation({ summary: 'Handle VNPay IPN (Instant Payment Notification)' })

@ApiResponse({

status: 200,

description: 'IPN verified successfully',

type: VNPayVerifyIpnCallResponseDto,

})

@ApiResponse({

status: 400,

description: 'Bad Request or Invalid signature.',

})

@ApiBody({

description: 'VNPay IPN callback data',

type: ReturnQueryFromVNPayDto,

})

@Public()

@Get('/vnpay_ipn')

async handleVNPayIPNCall(@Query() query: ReturnQueryFromVNPayDto) {

return await this.paymentsService.handleVNPayIPNCall(query);

}

/**

* Handles VNPay IPN callback and synchronizes payment/order state.

*

* This method performs the following operations:

* 1. Builds internal verify DTO from incoming VNPay query params

* 2. Verifies IPN signature and payload via VNPay SDK

* 3. Validates order existence, expected amount, and payment state

* 4. Updates payment to PAID and stores VNPay transaction number

* 5. Updates order status to PAYMENT_CONFIRMED in one transaction

* 6. Returns VNPay-compatible IPN response code object

*

* @param {ReturnQueryFromVNPayDto} query - Raw VNPay IPN query parameters

*

* @returns {Promise<IpnResponse>} VNPay IPN handling response:

*   - IpnSuccess when verification and DB updates succeed

*   - IpnFailChecksum when signature verification fails

*   - IpnOrderNotFound when order does not exist

*   - IpnInvalidAmount when amount mismatch is detected

*   - InpOrderAlreadyConfirmed when payment is already confirmed

*   - IpnUnknownError for unexpected failures

*

* @remarks

* - IPN path is the authoritative source for payment confirmation

* - Payment and order updates are wrapped in one DB transaction

* - Assumes one payment record per order and reads the first payment element

*/

async handleVNPayIPNCall(

query: ReturnQueryFromVNPayDto,

): Promise<IpnResponse> {

try {

this.logger.log(

'Verifying VNPAY IPN call with data: ',

JSON.stringify(query),

);

const verifyVNPayIPNCallDto: VerifyVNPayIPNCallDto = {

data: query,

options: {

withHash: true,

logger: {

type: 'all',

},

},

};

this.logger.log(

'Constructed VerifyVNPayIPNCallDto: ',

JSON.stringify(verifyVNPayIPNCallDto),

);

const { data, options } = verifyVNPayIPNCallDto;

const verifyIPNCallResult: VerifyIpnCall =

await this.vnpayService.verifyIpnCall(

data as ReturnQueryFromVNPay,

options as VerifyIpnCallOptions,

);

this.logger.log(

'Verified VNPAY IPN call: ',

JSON.stringify(verifyIPNCallResult),

);

if (!verifyIPNCallResult.isVerified) {

this.logger.error(

'VNPAY IPN call verification failed: Is not verified',

);

return IpnFailChecksum;

}

const foundOrder = await this.prismaService.orders.findUnique({

where: {

id: Number(verifyIPNCallResult.vnp_TxnRef),

},

include: {

payment: true,

},

});

if (!foundOrder) {

this.logger.error(

'VNPAY IPN call verification failed: Order not found with ID ' +

verifyIPNCallResult.vnp_TxnRef,

);

return IpnOrderNotFound;

}

if (foundOrder.totalAmount !== Number(verifyIPNCallResult.vnp_Amount)) {

this.logger.error(

'VNPAY IPN call verification failed: Invalid amount for order with ID ' +

verifyIPNCallResult.vnp_TxnRef,

);

return IpnInvalidAmount;

}

if (foundOrder.payment[0].status === PaymentStatus.PAID) {

this.logger.error(

'VNPAY IPN call verification failed: Order already confirmed for order with ID ' +

verifyIPNCallResult.vnp_TxnRef,

);

return InpOrderAlreadyConfirmed;

}

// update db here

// update payment to Paid

// update order status to Confirmed

await this.prismaService.$transaction(async (tx) => {

// update payment to Paid

// update transaction id to vnpay transaction id

const updatePayment = await tx.payments.update({

where: {

// when order created, we create only one payment, so we can safely access the first element

id: foundOrder.payment[0].id,

},

data: {

status: PaymentStatus.PAID,

transactionId: String(verifyIPNCallResult.vnp_TransactionNo),

},

});

if (!updatePayment) {

this.logger.log(

'[handleVNPayIPNCall] Failed to update payment for order ID: ',

foundOrder.id,

);

throw new Error(

'Failed to update payment for order ID: ' + foundOrder.id,

);

}

// update order status to Confirmed

const updateOrder = await tx.orders.update({

where: {

id: foundOrder.id,

},

data: {

status: OrderStatus.PAYMENT_CONFIRMED,

},

});

if (!updateOrder) {

this.logger.log(

'[handleVNPayIPNCall] Failed to update order status to PAYMENT_CONFIRMED for order ID: ',

foundOrder.id,

);

throw new Error(

'Failed to update order status to PAYMENT_CONFIRMED for order ID: ' +

foundOrder.id,

);

}

});

this.logger.log(

'Successfully processed VNPAY IPN call for order ID: ',

foundOrder.id,

);

return IpnSuccess;

} catch (error) {

this.logger.error(

'[handleVNPayIPNCall] Failed to process VNPAY IPN call: ',

error,

);

return IpnUnknownError;

}

}

Luồng xử lý và thanh toán thành công cho đơn hàng. Tôi đã hoàn thành được rồi nhưng hiện tại tôi đang thắc mắc là trong những trường hợp mà thanh toán không thành công trên vnpay thì web server của tôi phải xử lý như thế nào server của tôi không thể biết tình trạng thanh toán của đơn hàng khi chưa có lời gọi ipn call trở về. Đây là bảng mã lỗi mà tài liệu của vnpay đã cung cấp

Bảng mã lỗi của hệ thống thanh toán PAY

Mã lỗiMô tảBảng mã lỗi vnp_TransactionStatus00Giao dịch thành công01Giao dịch chưa hoàn tất02Giao dịch bị lỗi04Giao dịch đảo (Khách hàng đã bị trừ tiền tại Ngân hàng nhưng GD chưa thành công ở VNPAY)05VNPAY đang xử lý giao dịch này (GD hoàn tiền)06VNPAY đã gửi yêu cầu hoàn tiền sang Ngân hàng (GD hoàn tiền)07Giao dịch bị nghi ngờ gian lận09GD Hoàn trả bị từ chốiMã lỗiMô tảvnp_ResponseCode VNPAY phản hồi qua IPN và Return URL:00Giao dịch thành công07Trừ tiền thành công. Giao dịch bị nghi ngờ (liên quan tới lừa đảo, giao dịch bất thường).09Giao dịch không thành công do: Thẻ/Tài khoản của khách hàng chưa đăng ký dịch vụ InternetBanking tại ngân hàng.10Giao dịch không thành công do: Khách hàng xác thực thông tin thẻ/tài khoản không đúng quá 3 lần11Giao dịch không thành công do: Đã hết hạn chờ thanh toán. Xin quý khách vui lòng thực hiện lại giao dịch.12Giao dịch không thành công do: Thẻ/Tài khoản của khách hàng bị khóa.13Giao dịch không thành công do Quý khách nhập sai mật khẩu xác thực giao dịch (OTP). Xin quý khách vui lòng thực hiện lại giao dịch.24Giao dịch không thành công do: Khách hàng hủy giao dịch51Giao dịch không thành công do: Tài khoản của quý khách không đủ số dư để thực hiện giao dịch.65Giao dịch không thành công do: Tài khoản của Quý khách đã vượt quá hạn mức giao dịch trong ngày.75Ngân hàng thanh toán đang bảo trì.79Giao dịch không thành công do: KH nhập sai mật khẩu thanh toán quá số lần quy định. Xin quý khách vui lòng thực hiện lại giao dịch99Các lỗi khác (lỗi còn lại, không có trong danh sách mã lỗi đã liệt kê)

VN

Đây là hai thư viện mà tôi đã import vào dự án của mk

nestjs-vnpay/src/vnpay.service.ts at main · lehuygiang28/nestjs-vnpay

vnpay/src/services/verification.service.ts at main · lehuygiang28/vnpay

Tôi muốn biết roadmap cần xử lý dữ liệu để update dữ liệu cho database để vá được cái lỗ hổng đặt hàng với vnpay mà vnpay lại thanh toán không thành công.

ĐÂY LÀ ROADMAP ĐỂ VÁ LỖI CÒN TỒN ĐỌNG TRONG VIỆC THỰC HIỆN PROMT AI TRÊN.

Chúc mừng bạn đã thông luồng thành công! Việc sử dụng ngrok để nhận IPN từ VNPay là một bước tiến lớn trong quá trình phát triển.

Vấn đề bạn đang lo ngại là hoàn toàn chính xác: Nếu thanh toán thất bại (người dùng hủy, thẻ hết tiền, hết thời gian...), hệ thống của bạn sẽ bị "treo" đơn hàng ở trạng thái PAYMENT_PROCESSING và số lượng hàng trong kho vẫn bị trừ.

Dưới đây là Roadmap và giải pháp kỹ thuật để bạn vá lỗ hổng này, dựa trên kiến trúc NestJS/Prisma bạn đang dùng.

1. Roadmap Xử lý Giao dịch Thất bại

Bạn cần xử lý ở 3 "mặt trận": IPN, Return URL và Cron Job/Worker.

Giai đoạn 1: Cập nhật Logic IPN (Authoritative Source)

Hiện tại, code của bạn chỉ xử lý trường hợp thành công. Bạn cần mở rộng để xử lý các mã lỗi từ VNPay.

- Logic: Nếu vnp_ResponseCode !== '00', bạn phải giải phóng (rollback) các tài nguyên đã chiếm dụng khi tạo Order ở Bước 3.

- Hành động: * Cập nhật PaymentStatus thành FAILED.

  - Cập nhật OrderStatus thành CANCELLED (hoặc PAYMENT_FAILED).

  - Quan trọng: Hoàn lại số lượng tồn kho (stock) cho Product và ProductVariant.

  - Hủy mã vận đơn trên GHN (nếu đã tạo ở Bước 3).

Giai đoạn 2: Xử lý tại Return URL (User Experience)

Return URL không dùng để cập nhật DB, nhưng dùng để điều hướng người dùng.

- Nếu vnp_ResponseCode !== '00', hiển thị thông báo lỗi cụ thể cho khách hàng (dựa trên bảng mã lỗi bạn cung cấp) và cho phép họ "Thử thanh toán lại" hoặc "Chọn phương thức thanh toán khác".

Giai đoạn 3: Cơ chế Tự động Quét (Fail-safe)

Đây là bước quan trọng nhất để vá lỗ hổng "VNPay không bao giờ gọi IPN" (ví dụ: mất mạng, server sập đúng lúc đó).

- Sử dụng Cron Job (NestJS Task Scheduling) hoặc BullMQ delayed job để quét các đơn hàng có trạng thái PAYMENT_PROCESSING quá 15-30 phút mà chưa có kết quả IPN.

2. Chi tiết Kỹ thuật xử lý trong Code

A. Cập nhật handleVNPayIPNCall

Bạn cần sửa lại logic giao dịch trong IPN để xử lý mã lỗi:

TypeScript

// Trong handleVNPayIPNCall

const responseCode = verifyIPNCallResult.vnp_ResponseCode;

if (responseCode !== '00') {

this.logger.warn(`Payment failed for Order ${foundOrder.id} with code ${responseCode}`);

await this.prismaService.$transaction(async (tx) => {

// 1. Cập nhật trạng thái thanh toán thất bại

await tx.payments.update({

where: { id: foundOrder.payment[0].id },

data: {

status: PaymentStatus.FAILED, // Cần thêm enum FAILED nếu chưa có

transactionId: String(verifyIPNCallResult.vnp_TransactionNo)

},

});

// 2. Cập nhật trạng thái đơn hàng

await tx.orders.update({

where: { id: foundOrder.id },

data: { status: OrderStatus.CANCELLED },

});

// 3. HOÀN KHO (Khôi phục stock)

for (const item of foundOrder.orderItems) {

await tx.productVariants.update({

where: { id: item.productVariantId },

data: { stock: { increment: item.quantity } },

});

// Tương tự cho bảng Products...

}

});

// 4. Hủy vận đơn GHN (Nếu logic của bạn tạo đơn ngay từ Bước 3)

if (foundOrder.shipment[0]?.ghnOrderCode) {

await ghn.order.cancelOrder({ orderCodes: [foundOrder.shipment[0].ghnOrderCode] });

}

return IpnSuccess; // Vẫn trả về thành công cho VNPay để họ không gửi IPN lại nữa

}

B. Xử lý "Đơn hàng mồ côi" bằng Cron Job

Có trường hợp khách hàng nhấn thanh toán, sang trang VNPay rồi... đi ngủ. Server bạn sẽ không bao giờ nhận được IPN.

- Tạo một Task Scheduler:

Mỗi 10 phút, tìm các đơn hàng PAYMENT_PROCESSING được tạo cách đây hơn 20 phút (vì VNPay hết hạn thanh toán sau 15 phút).

- Gọi API Truy vấn của VNPay (QueryDR):

Thư viện nestjs-vnpay thường hỗ trợ hàm queryDr. Bạn gọi hàm này để hỏi VNPay: "Đơn này cuối cùng là thành hay bại?".

  - Nếu VNPay báo thất bại hoặc không tồn tại giao dịch: Thực hiện logic Hoàn kho + Hủy đơn như trên.

3. Đánh giá lại Bước 3 (Kiến trúc)

Hiện tại bạn đang Tạo đơn hàng + Trừ kho + Tạo đơn GHN ngay tại Bước 3 (trước khi khách trả tiền). Đây là cách tiếp cận "Pessimistic" (Bi quan).

Lời khuyên tối ưu:

- Bước 3: Chỉ nên Tạo đơn hàng và giữ chỗ (Pending).

- IPN (Thành công): Mới thực hiện Trừ kho + Tạo đơn GHN.

  - Ưu điểm: Nếu khách không trả tiền, kho không bị trừ, GHN không có đơn rác. Bạn không cần viết code Rollback phức tạp.

  - Nhược điểm: Có rủi ro nhỏ là lúc khách trả tiền xong quay lại thì kho vừa hết sạch (có thể xử lý bằng cách giữ kho trong 15 phút).

Tiếp theo bạn nên làm gì?

Tôi đề xuất bạn nên cài đặt thêm một Cron Job để dọn dẹp các đơn hàng hết hạn thanh toán. Bạn có muốn mình viết mẫu một class PaymentRecoveryService sử dụng NestJS Task Scheduling để tự động quét và hoàn kho không?